**Annex III a– PRICE SCHEDULE**

**Contract: Service Contract for In-Vessel diagnostics finalisation and implementation**

**Reference: IO/20/CFE/10019133/BBE**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable | Due date | Amount in EUR |
| D1 | Design and procurement package for 55.NE.C0 Cryostat Electrical Feedthroughs | T0+ 3 months | *to be added* |
| D2 | Peer review of Engineering Work Packages for VV-mounted components | T0+ 6 months | *to be added* |
| D3 | Port Cell integration of 55.NE.V0-EFT Electrical Feedthroughs | T0+ 9 months | *to be added* |
| D4 | In-Vessel Electrical Services transmission line consistency verification | T0+ 12 months | *to be added* |
| ***Total*** | | | ***to be added*** |

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D1 and D2 | TO+ 7 months | *to be added* |
| M2 | Successful completion of D3 and D4 | TO+ 13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |