***ANNEX III a* – PRICE SCHEDULE**

**Contract: Contract for Analysis that assists the diagnostic design and design of integrated ports**

**Reference: IO/*20*/CFE/*10019421*/*INU***

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of the *Supply / Services*, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Supply / Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable | Due date | Amount in EUR |
| *D1* | *engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated ports and diagnostic systems (located in the ports with DMS) scheduled in Q4-2020. Discuss them with analysis experts and put reports or comments in the IDM.*  *The reviewers of the report need to be coherent with the ITER\_D\_2EXFXU - Sign-Off Authority for Project*  *Documents.* | *T0\* + 2 months* | *to be added* |
| D2 | technical requirements and update requirement  documents for integrated ports (with DMS) with their design reviews scheduled (or to be closed) in Q1-Q2 2021. Assist to IO RO in preparation of technical specifications for eventual  procurement of diagnostic components under IO responsibility.  The reviewers of the input package need to be coherent with the Document Production Plan and with the ITER\_D\_2EXFXU -  Sign-Off Authority for Project Documents | T0\* + 5 months | *to be added* |
| D3 | engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated  ports and diagnostic systems (located in the ports with DMS) scheduled in Q1-2021. Discuss them with analysis experts and  put reports or comments in the IDM.  The reviewers of the report need to be coherent with the ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0\* + 8 months | *to be added* |
| D4 | engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated ports and diagnostic systems (located in the ports with DMS) scheduled in Q2-2021. Discuss them with analysis experts and put reports or comments in the IDM. The reviewers of the report need to be coherent with the ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0\* + 10 Months | *to be added* |
| D5 | engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated  ports and diagnostic systems (located in the ports with DMS) scheduled in Q3-2021. Discuss them with analysis experts and put reports or comments in the IDM. The reviewers of the report need to be coherent with the  ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0\* + 12 months | *to be added* |
| ***Total*** | | | ***to be added*** |

*\*TO =Date of the Kick off*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Estimated due date | Amount in EUR |
| *M1* | Successful completion of  *D1* | *T0+3 months* | *to be added* |
| M2 | Successful completion of *D2* | T0 + 6 months | *to be added* |
| M3 | Successful completion of *D3* | T0 + 9 months | *to be added* |
| M4 | Successful completion of *D4* | T0 + 11 months | *to be added* |
| M5 | Successful completion of *D5* | T0 + 13 months | *to be added* |
| ***Total*** | | | ***to be added*** |
|  | | |  |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |