***ANNEX III a* – PRICE SCHEDULE**

**Contract: DFW Design for integration of Equatorial Port**

**Reference: IO/*20*/CFE/*10019463*/*INU***

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of the *Supply / Services*, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Supply / Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable | Due date | Amount in EUR |
| D01 | Cooling design (CAD models) and Supporting analyses results justifying the performance of 3 first DFWs in Equatorial PP#8/17. Thermal hydraulics report using template provided by IO. | T0 + 3 months | ***to be added*** |
| D02 | Structural integrity justification including cyclic elastoplastic ratcheting analysis of 3 first DFWs in Equatorial PP#8/17 following template provided by IO. | T0 + 6 months | ***to be added*** |
| D03 | Cooling design (CAD models) and Supporting analyses results justifying the performance of 3 last DFWs in Equatorial PP#8/17. Thermal hydraulics report using template provided by IO. | T0 + 9 months | ***to be added*** |
| D04 | Structural integrity justification including cyclic elastoplastic ratcheting analysis of 3 last DFWs in Equatorial PP#8/17 following template provided by IO. | T0 + 12 months | ***to be added*** |
|  |  |  |  |
| ***Total*** | | |  |

*T0= kick off meeting date*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Estimated due date | Amount in EUR |
| *M1* | Successful completion of *D01* | T0 + 4 months | ***to be added*** |
| M2 | Successful completion of *D02* | T0 + 7 months | ***to be added*** |
| M3 | Successful completion of *D03* | T0 + 10 months | ***to be added*** |
| M4 | Successful completion of *D04* | T0 + 13 months | ***to be added*** |
|  |  |  |  |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |