**ANNEX IIIa– PRICE SCHEDULE**

**Engineering Assessment of the Supports in the Building**

**IO/20/CFE/10019487/AKN**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of the Services, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverables as described in Chapter 8 of the technical Specifications ITER\_D\_3QNKHC V.1.0 dated on 9th July 2020 | Due Delivery Date | Price in EUR |
| D01 | Assess mechanical designs of diagnostic supports, with fire protection boxes (where needed) and provide engineering justification by analysis, in preparation for the EWP completion and manufacturing activities planned in Q4-2020. Discuss them with analysis experts and put reports or comments in the IDM.  The reviewers of the report need to be coherent with the ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0\* + 3 Months | to be added |
| D02 | Assess mechanical designs of diagnostic supports, with fire protection boxes (where needed) and provide engineering justification by analysis, in preparation for the EWP completion and manufacturing activities planned in Q1-2021. Discuss them with analysis experts and put reports or comments in the IDM.  The reviewers of the report need to be coherent with the IT ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0 + 6 Months | to be added |
| D03 | Assess mechanical designs of diagnostic supports, with fire protection boxes (where needed) and provide engineering justification by analysis, in preparation for the EWP completion and manufacturing activities planned in Q2-2021. Discuss them with analysis experts and put reports or comments in the IDM.  The reviewers of the report need to be coherent with the ITER\_D\_ ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0 + 9 Months | to be added |
| D04 | Assess mechanical designs of diagnostic supports, with fire protection boxes (where needed) and provide engineering justification by analysis, in preparation for the EWP completion and manufacturing activities planned in Q3-2021. Discuss them with analysis experts and put reports or comments in the IDM.  The reviewers of the report need to be coherent with the ITER\_ ITER\_D\_2EXFXU - Sign-Off Authority for Project Documents. | T0 + 12 Months | to be added |
| **Total Firm and Fixed Price** | | | **to be added** |

T0\* is the date of kick-off meeting within one month after the signature of the contract

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Estimated Payment Time | Amount in EUR |
| M1 | Successful completion of D 01 | T0\* + 4 Months |  |
| M2 | Successful completion of D 02 | T0 + 7 Months |  |
| M3 | Successful completion of D 03 | T0 + 10 Months |  |
| M4 | Successful completion of D 04 | T0+ 13 Months |  |
| **Total Firm and Fixed Price Amount to be Paid** | | | ***to be added*** |

T0\* is the date of Kick-off Meeting within one month after the signature of the contract

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |