**Annex III a– PRICE SCHEDULE**

**Contract: Neutronics analysis for H-alpha, CXRS Edge and Dust Monitor Diagnostics systems**

**Reference: IO/20/CFE/10019527/BBE**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable | Due date | Amount in EUR |
| D01 | Update of MCNP model and analysis of 55 EC CXRS Edge Diagnostic First Mirror new position | T0\*+ 2 months | *to be added* |
| D02 | Completion of MCNP model and analysis of Shield Block #15 (SB#15 NDL) with the new cut out for the tangential lines of sight of 55E2 H-alpha diagnostics | T0+ 6 months | *to be added* |
| D03 | Update of MCNP model and analysis of Dust Monitor in the area under front part of lower shield | T0+ 9 months | *to be added* |
|  | **Total** |  | *to be added* |

*\*T0: date of the Kick-off meeting, to take place within one month after the signature of the contract*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D01 | T0\*+ 3 months | *to be added* |
| M2 | Successful completion of D02 | T0+ 7 months | *to be added* |
| M3 | Successful completion of D03 | T0+ 10 months | *to be added* |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |

*\*T0: date of the Kick-off meeting, to take place within one month after the signature of the contract*