**Annex III b– PRICE SCHEDULE**

**Contract: Passive Spectroscopy Systems**

**Reference: IO/20/CFE/10019849/BBE**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable | Due date | Amount in EUR |
| D01 | Interim report: Final Design Review for the VUV Core Survey – 55.E3. | T0\* + 4 months | *to be added* |
| D02 | Interim report  Preliminary Design Review for the XRCS Survey – 55.ED / I&C | T0+ 7 months | *to be added* |
| D03 | Interim report  Final Design Review for the VUV Core Survey – 55.E3 / I&C | T0+ 10 months | *to be added* |
| D04 | Interim report  Final Design Review for the VUV Divertor – 55.EG | T0+ 12 months | *to be added* |
| D05 | Final summary report.  This document will summarise all the Technical Progress Meetings done during this contract with the Indian and the Korean Domestic Agencies. | T0+12 months | *to be added* |
|  | **Total** |  | *to be added* |

\**TO: Kick Off Meeting date: it should take place within a month after signature of the contract*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D01 | T0+ 5 months | *to be added* |
| M2 | Successful completion of D02 | T0+ 8 months | *to be added* |
| M3 | Successful completion of D03 | T0+11 months | *to be added* |
| M4 | Successful completion of D04 and D05 | T0+13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |

*\*TO: Kick Off Meeting date: it should take place within a month after signature of the contract*