**Annex III b– PRICE SCHEDULE**

**Contract: Project Integration of ITER Neutron Diagnostics**

**Reference: IO/20/CFE/10020253/BBE**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable summary (extensive description in Technical Specifications ref ITER\_D\_4A37MD v1.1) | Due date | Amount in EUR |
| D01 | Support activities on the DA PDR Review of 55 B4 NFM A in EQ#8, NFM B in Eq#17 and NFM C in EQ# 1 | T0\* + 3 months | *to be added* |
| D02 | Support to DA for activities on the “Alternative Design” of the 55BC DNFM in the LP 2,8 and 14 | T0+ 6 months | *to be added* |
| D03 | Support preparation activities of the DA PDR Review of 55B2 Lower Vertical Neutron Camera (LVNC) in LP # | T0+ 9 months | *to be added* |
| D04 | Support preparation activities of the DA FDR Review of 55B2 Vertical Neutron Camera (VNC) in LP #14 and in UP#18 | T0+ 12 months | *to be added* |
|  | **Total** |  | ***to be added*** |

\**TO: Kick off Meeting date: it should take place within a month after signature of the contract*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D01 | T0\*+ 4 months | *to be added* |
| M2 | Successful completion of D02 | T0+ 7 months | *to be added* |
| M3 | Successful completion of D03 | T0+10 months | *to be added* |
| M4 | Successful completion of D04 | T0+13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |

*\*TO: Kick Off Meeting date: it should take place within a month after signature of the contract*