**Annex III b– PRICE SCHEDULE**

**Contract: Electrical Services and Magnetic Diagnostics Preparation and Installation**

**Reference: IO/21/CFE/10021520/CPT**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable summary (extensive description in Technical Specifications ref ITER\_D\_ 5HE8NW v1.2) | Due date | Amount in EUR |
| D1 | Summary report of preparation for steady-state sensors installation | T0\* + 2 months | *to be added* |
| D2 | Summary report of 55.NE.V0 feedthroughs manufacturing activities | T0+ 4 months | *to be added* |
| D3 | Summary report of EWP and PLM Handover Packages | T0+ 6 months | *to be added* |
| D4 | Requirements Validation and Verification package | T0+ 8 months | *to be added* |
| D5 | Summary report of 55.NE.C0 Cryostat feedthroughs Final Design support | T0+ 10 months | *to be added* |
| D6 | Summary report of steady-state sensors delivery and installation | T0+ 12 months | *to be added* |
|  | **Total** |  | ***to be added*** |

\**T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D1 | T0\*+ 3 months | *to be added* |
| M2 | Successful completion of D2 | T0+ 5 months | *to be added* |
| M3 | Successful completion of D3 | T0+ 7 months | *to be added* |
| M4 | Successful completion of D4 | T0+ 9 months | *to be added* |
| M5 | Successful completion of D5 | T0+ 11 months | *to be added* |
| M6 | Successful completion of D6 | T0 + 13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

*\*T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |