**Annex III b– PRICE SCHEDULE**

**Contract: Analysis that assists the diagnostic designs and requirements**

**Reference: IO/21/CFE/10022002/CPT**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable description as defined in section 8 in Technical Specifications ref ITER\_D\_5XCCV5 v1.1) | Due date | Amount in EUR |
| D1 | Assess engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated ports and diagnostic systems scheduled in Q1-2022. Discuss them with analysis experts and put reports or comments in the IDM. | T0\* + 3 months | *to be added* |
| D2 | Assess technical requirements and update requirement documents for integrated ports with their design reviews scheduled in Q2-2022. Assist to IO ROs in preparation of technical specifications for eventual procurement of diagnostic components under IO responsibility. | T0 + 6 months | *to be added* |
| D3 | Assess engineering justification docs and analysis reports, including SLSs, for the upcoming Design Reviews of integrated ports and diagnostic systems scheduled in Q3-2022. Discuss them with analysis experts and put reports or comments in the IDM. | T0 + 9 months | *to be added* |
| D4 | Assess technical requirements and update requirement documents for integrated ports with their design reviews scheduled in Q4-2023. Assist to IO ROs in preparation of technical specifications for eventual procurement of diagnostic components under IO responsibility. | T0 + 12 months | *to be added* |
|  | **Total** |  | ***to be added*** |

\**T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D1 | T0\*+ 4 months | *to be added* |
| M2 | Successful completion of D2 | T0+ 7 months | *to be added* |
| M3 | Successful completion of D3 | T0+ 10 months | *to be added* |
| M4 | Successful completion of D4 | T0+ 13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

*\*T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |