**ANNEX III– PRICE SCHEDULE**

**Support for the Building Integration**

**IO/20/CFE/10019436/AKN**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of the Services, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverables as described in Chapter 8 of the technical Specifications ITER\_D\_3PAQME v.1.1 dated on 7th July 2020 | Due Delivery Date | Price in EUR |
| D1 | Integration of the diagnostic at the B1 level.  The aim of this deliverable is to create the configuration stable of the diagnostic at the B1 level in the building 11 (Port Cells and Galleries).  The deliverable will be a PowerPoint store on IDM. The list of the reviewer and approver need to be put by the contractor this list need to be done in accordance with the ITER\_D\_2EXFXU - Sign-Off Authority for  Project Documents. | T0\* + 4 Months | to be added |
| D2 | Integration of the diagnostic at the L1 level.  The aim of this deliverable is to create the configuration stable of the diagnostic at the L1 level in the building 11 (Port Cells and Galleries) and building 74 (B74).  The deliverable will be a PowerPoint store on IDM. The list of the reviewer and approver need to be put by the contractor this list need to be done in accordance with the ITER\_D\_2EXFXU - Sign-Off Authority for  Project Documents | T0 + 8 Months | to be added |
| D3 | Integration of the diagnostic at the L2, L3 and L4 levels.  The aim of this deliverable is to create the configuration stable of the diagnostic at the L2, L3 and L4 level in the building 11 (Port Cells and Galleries and building 74 | T0 + 12 Months | to be added |
| **Total Firm and Fixed Price** | | | **to be added** |

T0\* = the date of Kick-off Meeting to take place within one month after the signature of the Contract.

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Estimated Payment Time | Amount in EUR |
| M1 | Successful completion and IO acceptance of D 01 | T0\* + 5 Months | ***to be added*** |
| M2 | Successful completion and IO acceptance of D 02 | T0 + 9 Months | ***to be added*** |
| M3 | Successful completion and IO acceptance of D 03 | T0 + 13 Months | ***to be added*** |
| **Total Amount to be Paid** | | | ***to be added*** |

T0\* = the date of Kick-off Meeting to take place within one month after the signature of the Contract.

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |