**Annex III b– PRICE SCHEDULE**

**Contract: Thermal-Hydraulic Analysis and Structural Assessment of Equatorial Port #17 Port Plug with Integrated Disruption Mitigation System and Diagnostics**

**Reference: IO/21/CFE/10022407/CPT**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable description as defined in section 7 in Technical Specifications ref ITER\_D\_ 66XKAS v1.0) | Due date | Amount in EUR |
| D01 | Design of cooling water channel network and supporting analyses results justifying the performance of 3 DSMs in Equatorial Port #17. Thermal hydraulics analysis report using respective IO templates. | T0\* + 6 months | *to be added* |
| D02 | Structural integrity justification of 3 DSMs in Equatorial Port #17 following template provided by IO. Structural assessment reports using respective IO templates. Presentations describing analysis procedures and analysis outcome. | T0 + 12 months | *to be added* |
|  | **Total** |  | ***to be added*** |

\**T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D01 | T0\*+ 7 months | *to be added* |
| M2 | Successful completion of D02 | T0 + 13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

*\*T0: Kick off Meeting date, to take place within a month after the signature of the contract by both parties*

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |