**Annex III b– PRICE SCHEDULE**

**Contract: “System Integration Engineering Support for the Disruption Mitigation System Design”**

**Reference: IO/22/CFE/10023574/RIA**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | * Deliverables as described in the Technical Specifications ITER\_D\_ 5J5463 v1.2 dated 07 March 2022 | Deliverable due date | Payment amount in EUR |
| D1 | Familiarise with the DMS design  Draft interface control document and interface sheets between DMS subsystems  Draft list of key technical risks per subsystem which may be retired through test program | T0\*+ 3 month | *to be added* |
| D2 | Draft high-level description of DMS test program:   * including outline hierarchical breakdown of test suites and test cases; * including links between output parameters of specific tests and technical risks of each subsystems; * focusing on unit testing and integration testing phases | T0\*+ 6 months | *to be added* |
| D3 | Incorporate changes and updates of above deliverables based on inputs and review comments from DMS team  Report and presentation at Final Design Review summarising the status of this work and next steps | T0\*+ 9 months | *to be added* |
| D4 | Incorporate changes and updates of above deliverables based on inputs and review comments from DMS team | T0\*+ 12 months | *to be added* |
| **Total (EUR)** | | | *to be added* |

\**T0: Kick off Meeting date: it should take place within a month after signature of the contract by both parties*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due date | Amount in EUR |
| M1 | Successful completion of D1 | T0\*+4 months | *to be added* |
| M2 | Successful completion of D2 | T0\*+7 months | *to be added* |
| M3 | Successful completion of D3 | T0\*+10 months | *to be added* |
| M4 | Successful completion of D4 | T0\*+13 months | *to be added* |
| ***Total*** | | | ***to be added*** |

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name: |  |
| Position: |  |
| Tel: |  |
| Email: |  |
| Date: |  |

*\*T0: Kick off Meeting date: it should take place within a month after signature of the contract by both parties*